AuditMD Implementation Guide

Click-by-Click Rollout Instructions

Companion to: AuditMD_Automation_Redesign_Blueprint.docx

Companion to: AuditMD_Zapier_Copilot_Prompts_Pack.docx

Companion to: AuditMD_Operational_Guidelines.docx

Version 1.0 — July 14, 2026

# 0. Before You Touch Anything

This guide assumes the Blueprint's diagnosis (Sections 3–4) as the reason for each step. It does not repeat the reasoning here — it tells you exactly where to click. Work through Section 1 first: it's a 10-minute check that may explain several of your reported symptoms on its own.

# 1. CRITICAL FIRST CHECK — Netlify Webhook URLs

Why this is first The webhook list you provided at the top of your working notes (427ukjx, 42vcymz, 42vcsu6, 4u2kgfe, 42apbwf) does not match the hook suffix recorded in this project's prior session notes (4u4bnmq for Pre-Call). If the live Netlify site is still pointing at old hook URLs, every form built on the proxy (Pre-Call, Stakeholder, Governance, HIPAA, EHR, PMO, Post-Audit) would silently fail to reach Zapier — which would explain issue #5 (no pre-call follow-up) and could contribute to the stakeholder-form symptom in issue #4. This needs your eyes, not mine — I cannot read Netlify's stored environment variable values.

- Log into Netlify → select the auditmd.xyz site → Site configuration → Environment variables.

- For each of the 5 variables below, check the current value against the “should be” column. Update any that don't match.

| Env Var | Should Be (per your latest notes) |
| --- | --- |
| ZAPIER_WEBHOOK_PRECALL | https://hooks.zapier.com/hooks/catch/28015444/427ukjx/ |
| ZAPIER_WEBHOOK_STAKEHOLDER | https://hooks.zapier.com/hooks/catch/28015444/42vcymz/ |
| ZAPIER_WEBHOOK_GOVERNANCE | https://hooks.zapier.com/hooks/catch/28015444/42vcsu6/ |
| ZAPIER_WEBHOOK_ASSESSMENT | https://hooks.zapier.com/hooks/catch/28015444/4u2kgfe/ |
| ZAPIER_WEBHOOK_POSTAUDIT | https://hooks.zapier.com/hooks/catch/28015444/42apbwf/ |

- After saving changes, trigger a redeploy: Netlify → Deploys → Trigger deploy → Clear cache and deploy site. (Function env vars are only picked up on a fresh deploy.)

- Test each form live: submit forms/pre-call.html, forms/stakeholder-survey.html, forms/governance.html, forms/hipaa-compliance.html with dummy data and confirm rows appear in the matching *_RESPONSES sheet within a minute.

- Separately verify the Intake form's hardcoded hook — open start.html and index.html, confirm the ZAPIER_WEBHOOK_URL constant (currently 42m9m34) still matches ZAP 1's live trigger step in Zapier. This one bypasses the proxy entirely, so it isn't affected by the Netlify env vars above, but it's worth a one-time check since it's a single point of failure with no fallback.

# 2. Website Changes Made This Session

These are already written into your local repo (C:\Tools\DFL\dfeal-health). They are not yet committed or pushed — nothing has gone live. Review them, then push when you're ready.

| File | Change | Addresses |
| --- | --- | --- |
| start.html (new) | Standalone intake landing page — full form, no scrolling required, same field names and webhook as the homepage form so Zapier mapping is unaffected. | Issue #6 |
| index.html | Replaced the embedded footer-area form with a compact CTA card linking to /start.html. Tier-selector modal now hands the chosen tier to /start.html via a URL param instead of a hidden field on a form that no longer exists there. | Issue #6 |
| forms/pre-call.html | Added ?org=&email= URL-param pre-fill (matching the pattern already used on the 4 assessment forms), a client-identity banner, a client-side timestamp fallback field, and payload key aliasing (organization_name/email alongside org_name/contact_email) so the receiving Zap step finds a populated value regardless of which field-name convention its mapping uses. | Issue #2 |

## 2.1 — Review the changes

cd C:\Tools\DFL\dfeal-health
git status
git diff index.html forms/pre-call.html
git diff --stat

Open start.html, index.html, and forms/pre-call.html in a browser locally (or via Netlify's deploy preview) before pushing. Submit a test entry on each and confirm the success state displays and a row lands in the matching sheet.

## 2.2 — Deploy when ready

git add start.html index.html forms/pre-call.html
git commit -m "Dedicated intake page, pre-call field capture fix, homepage CTA slimdown"
git push

Note on the pending zapier-proxy.js diff Your repo already had an uncommitted change to netlify/functions/zapier-proxy.js before this session (a whitespace/line-ending diff, not a logic change I made). Review it separately — don't bundle it into the commit above without checking it first.

## 2.3 — After pushing

- Update your marketing links, QR codes, and email signatures to point to auditmd.xyz/start.html instead of auditmd.xyz/#contact.

- The homepage's “Start Audit” nav button and hero CTA still point to #contact — that's fine, they now scroll to a short CTA card with a button into /start.html, so no nav changes were required.

# 3. Phase-by-Phase Zapier / Sheets / Workspace Steps

Numbered to match the Blueprint's Section 6 roadmap. Each phase lists the manual UI steps; where a Zapier Copilot prompt can do the heavy lifting, it's referenced by name — the literal prompt text is in the Prompts Pack.

## Phase 1 — Bug Fixes (this week)

- ZAP 7 (Governance) date field: Open the Zap → Step 6 “Mark Governance Complete” → change the Column X field mapping from {{zap_meta_human_now}} to the Step 5 Formatter output. Use Prompts Pack → Prompt 1.

- ZAP 12 stale mapping: Open Step 5 → Run Test with a real *_COPY filename to generate a fresh sample → open Step 6 (Move File) → clear the stale “Destination Folder Id” chip → re-map it to Step 5's fresh output → re-test with a real file. Use Prompts Pack → Prompt 2.

- ZAP 10 test mode: When ready to accept live payments, open Step 1 → turn off test_mode_data → run one small real Stripe charge to confirm the full chain still fires correctly.

- Website fixes: see Section 2 above.

## Phase 2 — Deliverability & Sequencing (next)

- Google Workspace Admin → Apps → Google Workspace → Gmail → Authenticate email: enable and verify SPF, DKIM, and DMARC for auditmd.xyz. Start DMARC at p=none to monitor for two weeks, then move to p=quarantine.

- Register support@auditmd.xyz and intake@auditmd.xyz with Google Postmaster Tools (postmaster.google.com) — add the domain, verify via the existing DKIM TXT record.

- Edit every client-facing email subject line across ZAP 1, ZAP 4, ZAP 5, ZAP 7, ZAP 13A, ZAP 13B, ZAP 16 to remove emoji/brackets. Keep the internal-only staff-notification subjects as-is if you like the visual scan. Use Prompts Pack → Prompt 3.

- Merge the Intake + Pre-Call flow: confirm your Calendly plan includes webhooks (Standard/Teams+), then redesign the intake→booking sequence per Blueprint Section 3.3. This is the largest change in this phase — plan a half-day.

- Add the All_Assessments_Complete formula directly in PIPELINE column R (no Zap needed): =IF(AND(D2<>"",E2<>"",O2<>"",P2<>"",Q2<>""),TRUE,FALSE) — adjust column letters to your live sheet.

## Phase 3 — Reliability Layer

- Add an idempotency guard column + Filter step to ZAP 3, ZAP 7 (governance), and ZAP 11, mirroring ZAP 17's existing Calendly_Sent pattern. Use Prompts Pack → Prompt 4.

- Build the generalized Nudge Engine to replace ZAP 16. Use Prompts Pack → Prompt 5.

## Phase 4 — Visibility

- Create the AUTOMATION_LOG tab (columns: Timestamp | Zap Name | Client | Action | Status | Notes).

- Add one “Create Spreadsheet Row” action as the last step of every published Zap. Use Prompts Pack → Prompt 6 for the field-mapping pattern to repeat across each Zap.

- In each Zap's settings, turn on “Notify me immediately” under Zap error notifications (currently only confirmed on a subset of Zaps).

## Phase 5 — Sheet Consolidation

- Convert ACTIVE CLIENTS' Zap-written columns to QUERY()/IMPORRANGE() formulas mirroring PIPELINE, keeping only true manual-entry columns (Discovery Call Date, Audit Start, Outcome) as direct input.

- Remove the now-redundant write steps from ZAP 3, ZAP 6A, ZAP 7, ZAP 11, ZAP 15, ZAP 19, ZAP 21 — do this one Zap at a time, testing after each removal.

## Phase 6 — Post-Call & Feedback Loop

- Build ZAP 22 (Post-Discovery Kickoff). Use Prompts Pack → Prompt 7.

- Add the low-satisfaction service-recovery path to ZAP 13B. Use Prompts Pack → Prompt 8.

# 4. Testing Checklist

| Phase | Test | Pass Criteria |
| --- | --- | --- |
| 1 | Submit forms/pre-call.html with dummy org/email | Row appears in PRE_CALL_RESPONSES with Timestamp, Email, Org Name all populated |
| 1 | Upload a real *_COPY file to _Templates | File lands in the correct client subfolder, not left in _Templates |
| 2 | Send a test email to a personal Gmail/Outlook inbox | Lands in Inbox, not Spam/Junk |
| 2 | Submit the merged intake form | Redirects to Calendly with name/email prefilled |
| 2 | Book a test Calendly slot | All 5 assessment-form links arrive in one email within a minute |
| 3 | Manually edit an unrelated PIPELINE cell for a client with Calendly_Sent already set | No duplicate Calendly email is sent |
| 3 | Leave a form incomplete for 24+ hours (test client) | One combined reminder listing only outstanding forms, not five separate emails |
| 4 | Deliberately break a field mapping in a test Zap and run it | AUTOMATION_LOG shows a failed row AND you receive a Zapier error notification |
| 5 | Update a PIPELINE cell that ACTIVE CLIENTS mirrors | ACTIVE CLIENTS reflects the change without a Zap run |
| 6 | Manually check Audit Start for a test client | Kickoff/thank-you email sends automatically |

# 5. If Something Breaks

- Zapier: every Zap keeps its own run history under Zap → History. Check the failed step's output before changing anything else.

- Netlify: Deploys tab keeps every previous deploy — “Publish deploy” on a prior one is an instant rollback if a website change causes a problem.

- Website files: this session's changes are plain git commits — git revert <commit> undoes them cleanly if needed.

- When in doubt, don't guess — bring the specific error message or screenshot back and we'll diagnose it against the actual Zap step or file, the same way this guide was built.